|  |  |
| --- | --- |
| **Features** | **Timeline** |
| Initial setup of bot – Message echo | Saturday EOD (1/7/2017) |
| Work on 2nd stage – For any message input, connect to the cricAPI upcoming matches API & send the list as a response | Sunday EOD (9/7/2017) |
| Start learning on the UI interface & begin coding | Saturday EOD (15/7/2017) |
| Complete end-to-end design on how the whole system will work (databases involved?) | Sunday EOD (16/7/2017) |

Latest features to work on (11th September, 2017):

1. Upcoming cricket matches
2. Completed cricket matches
3. International Calendar
4. Ongoing tournaments
5. Tournament standings

Bugs

1. Women’s matches (domestic)
2. Match details not loading at times
3. Show match status when match not started yet

Enhancements

1. UI for scores
2. Dynos awake so that performance is faster
3. Avoid deleting all columns from table & reinserting every time
4. Force query to make sure dyno is up
5. See if domestic matches can be segregated in a better manner

Timeline to be decided for this by tonight.

Latest Timeline:

|  |  |
| --- | --- |
| Upcoming Cricket Matches   * Analysis of feature * Exact requirements * Data extraction from cricinfo feasibility | * By Saturday (16/9) EOD |
| Completion of upcoming cricket matches | * By Sunday (17/9) if previous task is successful |
| Analysis of UI improvements (Angular?) | * By Saturday (16/9) |
| Implementing UI | * Whole of next week (17-22 September) |
| Completed Cricket matches | * Complete by 22/9 |