|  |  |
| --- | --- |
| **Features** | **Timeline** |
| Initial setup of bot – Message echo | Saturday EOD (1/7/2017) |
| Work on 2nd stage – For any message input, connect to the cricAPI upcoming matches API & send the list as a response | Sunday EOD (9/7/2017) |
| Start learning on the UI interface & begin coding | Saturday EOD (15/7/2017) |
| Complete end-to-end design on how the whole system will work (databases involved?) | Sunday EOD (16/7/2017) |